PROJECT STRATEGY DOCUMENT AeroVision LK Aerial Small Object Detection for Urban Traffic Monitoring YOLOv8 · SAHI · INT8 Quantization · FastAPI · Docker 🇱🇰 Targeting WSO2 · Dialog Axiata · SenzMate · Sysco LABS · 2026

| 4 Weeks Duration | VisDrone Dataset Data Source | SAHI + YOLOv8 Core Tech | WSO2 / Dialog Target Companies |
| --- | --- | --- | --- |

This document is your complete execution guide for AeroVision LK — a portfolio-defining YOLO project targeting the small object detection problem on aerial imagery, contextualized for Sri Lankan urban traffic monitoring. Follow this plan in order. Do not skip steps.

# Section 1: Project Overview

## The Problem You Are Solving

Standard YOLO architectures resize input images to 640×640 pixels before inference. When a drone image is 3840×2160 (4K), a vehicle 50 meters away — already small — becomes a 3-pixel object after resize. The model never sees it. This is the fundamental small object detection problem.

The Mathematical Problem Original drone image: 3840 × 2160px After YOLO resize: 640 × 640px Scale factor: 0.167x A 30px vehicle becomes: 5px — invisible to standard feature extraction Result: 20-40% of small objects are missed entirely by baseline YOLO

## Your Solution — SAHI

SAHI (Slicing Aided Hyper Inference) solves this by slicing the full-resolution image into overlapping tiles, running YOLO inference on each tile at full resolution, then merging all detections using Non-Maximum Suppression (NMS). Small objects are never downscaled — they are always seen at their original size.

| Standard YOLO Resize entire image to 640px Small objects become invisible Fast but misses distant objects mAP@0.5 on VisDrone: ~28% | YOLOv8 + SAHI Slice image into 640px overlapping tiles Full resolution inference per tile NMS merges all tile detections mAP@0.5 on VisDrone: ~43% |
| --- | --- |

## Why This Grabs Interviews

- SAHI is a real technique used in production aerial surveillance systems — not a tutorial trick

- The 15% mAP improvement is a quantified result — interviewers ask 'how much did it improve?' and you have an answer

- INT8 quantization for edge deployment shows you think about real hardware constraints

- Tuk-tuk class mapping shows product thinking — you adapt global tools to local context

- Failure analysis shows intellectual honesty — something senior engineers respect immediately

# Section 2: Dataset Strategy

## VisDrone-DET — Your Single Dataset

VisDrone is the industry-standard benchmark for small object detection from aerial perspectives. It was specifically designed to be hard — dense scenes, tiny objects, varied lighting. Using it signals you are working on a serious research-level problem.

| Total Images | 10,209 (6,471 train / 548 val / 3,190 test) |
| --- | --- |
| Total Annotations | Over 540,000 bounding boxes |
| Image Resolution | High resolution — 2000×1500px average |
| Object Size | Over 60% of objects are smaller than 50×50 pixels |
| Classes | 10: pedestrian, person, car, van, bus, truck, motor, bicycle, awning-tricycle, tricycle |
| Download | github.com/VisDrone/VisDrone-Dataset ¦ Also on Kaggle: search 'VisDrone YOLO' |
| Format | YOLO format available on Kaggle — plug directly into YOLOv8 training |

## The Tuk-Tuk Mapping

VisDrone includes 'tricycle' and 'awning-tricycle' classes. In the Sri Lankan context, these map directly to three-wheelers (tuk-tuks). This is not data manipulation — it is intelligent localization.

What You Write in Your README "The model was fine-tuned to recognize VisDrone's 'tricycle' and 'awning-tricycle' classes, which serve as direct proxies for Three-wheelers (Tuk-Tuks) in the Sri Lankan urban context. These classes were merged into a single 'three_wheeler' category to reflect local vehicle taxonomy and contextualize the system for deployment at Colombo intersections such as Bambalapitiya and Borella."

## EDA — What You Must Prove

Your EDA notebook must include these specific analyses. They justify every technical decision you make in the project.

- Object size distribution histogram — prove that 60%+ of objects are smaller than 50×50 pixels

- Class imbalance chart — car and pedestrian dominate; tricycle is rare (note this in README)

- Objects per image distribution — show the density problem (100+ objects per frame)

- Sample images at full resolution vs 640px resize — visually demonstrate the small object loss

This last visualization is your most powerful interview asset. Side by side: full res (you can see every vehicle) vs resized (half are gone). One image explains why SAHI is necessary better than 1000 words.

# Section 3: Week-by-Week Execution Plan

Four weeks. Each week has a clear goal, specific tasks, and a concrete deliverable. Do not start week 2 until week 1's deliverable is complete and pushed to GitHub.

WEEK 1 — Data Strategy & Baseline Goal: Understand your data deeply and establish the 'before' metric.

Tasks ▸ Download VisDrone: Get YOLO-format version from Kaggle. Verify folder structure: images/ and labels/ for train/val/test. ▸ Class Mapping Script: Write data/class_mapping.py to merge 'tricycle' and 'awning-tricycle' into 'three_wheeler'. Document why in comments. ▸ EDA Notebook: Create research/eda.ipynb. Plot: object size distribution, class balance, objects-per-image, side-by-side resize comparison. ▸ Baseline Training: Train YOLOv8s on 640px images. Record mAP@0.5 and mAP@0.5:0.95. This is your benchmark to beat. Commit to MLflow. ▸ MLflow Setup: Log all params and metrics from baseline run. Take screenshot of MLflow UI for README.

✓ Week Deliverable: EDA notebook complete. Baseline mAP@0.5 recorded (~28%). Class mapping script written. All pushed to GitHub with meaningful commit messages.

WEEK 2 — Solving the Small Object Problem (SAHI) Goal: Implement SAHI and prove the mAP improvement over baseline.

Tasks ▸ Install SAHI: pip install sahi ultralytics. Read SAHI documentation for one day before writing any code. ▸ SAHI Inference Script: Write src/sahi_inference.py. Configure: slice_height=640, slice_width=640, overlap_height_ratio=0.2, overlap_width_ratio=0.2. ▸ Comparison Experiment: Run standard YOLO inference vs SAHI inference on the same validation set. Record both mAP scores. ▸ SAHI Notebook: Create research/sahi_experiment.ipynb. Show side-by-side detection results. Visualize how SAHI finds objects baseline misses. ▸ Failure Analysis: Find 5 cases where even SAHI fails. Save to analysis/failure_cases/. Write 2 sentences per case explaining why (occlusion, motion blur, low contrast). ▸ MLflow Logging: Log SAHI run alongside baseline. Screenshot comparison table in MLflow UI.

✓ Week Deliverable: SAHI inference script complete. mAP@0.5 improved to ~43% (+15% over baseline). 5 failure cases documented with written explanations. MLflow screenshot ready.

WEEK 3 — The Engineering Layer — Quantization & API Goal: Move from a research notebook to a deployable production system.

Tasks ▸ ONNX Export: Export best weights: model.export(format='onnx'). Verify ONNX model runs correctly. ▸ INT8 Quantization: Use OpenVINO or ONNX Runtime to quantize to INT8. Benchmark FP32 vs INT8: latency (ms/frame) and mAP. ▸ Performance Table: Build the 3-row comparison table: Baseline vs SAHI vs Quantized+SAHI. This goes in README. ▸ FastAPI App: Write app/main.py: POST /predict accepts image upload, runs SAHI inference, returns JSON with bounding boxes + classes + confidence. GET /health returns model version. ▸ Pydantic Schemas: Write app/schemas.py: PredictRequest and PredictResponse models with full type validation. ▸ Dockerize: Write Dockerfile. Test: docker build + docker run + curl test. Document exact commands in README. ▸ GitHub Actions CI: Write .github/workflows/ci.yml. Run flake8 lint + pytest on every push. Badge in README.

✓ Week Deliverable: FastAPI endpoint runs locally and via Docker. Quantized model benchmarked. Performance table complete. CI passes on push.

WEEK 4 — The Recruiter-Magnet README & Portfolio Goal: Market your technical work so it passes the 10-second resume scan.

Tasks ▸ Repository Cleanup: Ensure folder structure matches the spec exactly. Remove notebooks with old experiments. Keep only clean, documented code. ▸ README — The Why: Write the problem statement: small object detection in Colombo urban traffic, why it matters, what SAHI solves. ▸ README — The Table: Include full 3-row performance comparison table with highlighted SAHI row. ▸ README — Failure Analysis: Include 3 failure images with captions. Title the section 'Intellectual Honesty — Where the Model Struggles'. ▸ README — How to Run: Local setup in 3 commands. Docker in 2 commands. Curl example with sample JSON response. ▸ Gradio Demo: Build a Gradio interface: upload drone image → see detections overlaid. Deploy to HuggingFace Spaces. This URL goes on your CV. ▸ Final GitHub Push: Ensure every commit message is meaningful. No 'final fix' or 'update' messages. Tag the release as v1.0.

✓ Week Deliverable: Public HuggingFace Spaces demo live with shareable URL. README complete with all sections. Repository clean and professional. Ready for CV.

# Section 4: Target Performance Table

This is the table that goes in your README. These are realistic targets — not guaranteed. Your actual numbers will vary. What matters is showing the progression from baseline to SAHI to quantized.

| Model Variant | mAP@0.5 | mAP@0.5:0.95 | Latency (CPU) | Strategy |
| --- | --- | --- | --- | --- |
| YOLOv8s Baseline | ~28% | ~16% | 45ms/frame | Standard 640px Resize |
| YOLOv8s + SAHI | ~43% | ~26% | 120ms/frame | Sliced Inference (640px tiles, 20% overlap) |
| YOLOv8s + SAHI + INT8 | ~41% | ~25% | 18ms/frame | ONNX INT8 Quantized + SAHI |

How to Explain This Table in an Interview "The baseline YOLOv8 scored 28% mAP because resizing to 640px made small objects invisible. SAHI improved this to 43% by running inference on full-resolution tiles — objects are never downscaled. The latency cost of SAHI (120ms vs 45ms) is acceptable for CCTV monitoring but too slow for drones. So I quantized to INT8 which brought latency to 18ms with only 2% mAP loss. The quantized SAHI model is the one I packaged in Docker — it hits the sweet spot of accuracy and speed."

# Section 5: Repository Structure

Every recruiter who clicks your GitHub link scans this structure in 10 seconds. It must be clean, logical, and professional. No messy notebooks. No random files.

| File / Folder | Contents |
| --- | --- |
| /data/ | download.sh, class_mapping.py (tuk-tuk remapping script) |
| /research/ | eda.ipynb (object size distribution), sahi_experiment.ipynb |
| /src/ | train.py, evaluate.py, inference.py, sahi_inference.py |
| /app/ | main.py (FastAPI), schemas.py (Pydantic), model.py (load + predict) |
| /weights/ | best.pt, best.onnx, best_int8.onnx |
| /analysis/ | failure_cases/ (images + 2-sentence explanations per failure) |
| /reports/figures/ | mAP curves, comparison table PNG, failure analysis images |
| Dockerfile | Installs deps, copies app/ + weights/, exposes port 8000 |
| .github/workflows/ci.yml | Runs flake8 lint + pytest on every push |
| README.md | Full project story, comparison table, demo link, how to run |

# Section 6: Day-by-Day Task Breakdown

28 days. Each day has one clear focus. Stick to this order — each day builds on the previous.

| Day | Focus | What You Do |
| --- | --- | --- |
| Day 1 | Data Download + Exploration | Download VisDrone YOLO format from Kaggle. Explore folder structure. Count images per split. Open 20 random images and look at them. |
| Day 2 | Class Mapping + EDA Start | Write class_mapping.py. Merge tricycle classes. Start EDA notebook — object size histogram. |
| Day 3 | EDA Complete | Finish EDA: class balance, objects per image, resize comparison visualization. This notebook is portfolio-ready. |
| Day 4 | Baseline Training | Train YOLOv8s at 640px. Record mAP@0.5 and mAP@0.5:0.95. Set up MLflow logging. |
| Day 5 | Baseline Analysis | Visualize baseline detections on validation set. Note which objects are missed. Screenshot MLflow run. |
| Day 6 | SAHI Study Day | Read SAHI documentation and GitHub README fully. Understand slice parameters. Do not write code yet. |
| Day 7 | SAHI Implementation | Write sahi_inference.py. Test on 10 validation images. Compare visually to baseline. |
| Day 8 | SAHI Full Evaluation | Run SAHI on full validation set. Calculate mAP. Record improvement. Log to MLflow. |
| Day 9 | SAHI Experiment Notebook | Create sahi_experiment.ipynb. Side-by-side comparison images. Highlight recovered detections. |
| Day 10 | Failure Analysis | Find 5 SAHI failure cases. Save images. Write 2-sentence analysis per case. Create analysis/ folder. |
| Day 11 | ONNX Export | Export best SAHI model to ONNX. Verify it runs. Benchmark FP32 latency. |
| Day 12 | INT8 Quantization | Quantize to INT8. Benchmark latency. Record mAP. Build comparison table. |
| Day 13 | FastAPI — Core Endpoint | Write app/main.py: POST /predict and GET /health. Test with curl locally. |
| Day 14 | FastAPI — Pydantic + Error Handling | Write schemas.py. Add 400/500 error handling. Add input validation for image size and format. |
| Day 15 | FastAPI Testing | Write tests/test_api.py. Test predict and health endpoints. Ensure 200 responses. |
| Day 16 | Dockerfile | Write Dockerfile. Build image. Run container. Test curl against container. |
| Day 17 | GitHub Actions CI | Write ci.yml. Push code. Verify CI passes. Add green badge to README. |
| Day 18 | README — Problem + Why | Write project overview, the small object problem explanation, SAHI solution summary. |
| Day 19 | README — Technical Sections | Add performance table, architecture diagram (ASCII is fine), tuk-tuk mapping section. |
| Day 20 | README — How to Run + Demo | Add local setup, Docker commands, curl example with sample JSON response. |
| Day 21 | README — Failure Analysis Section | Add 3 failure images with captions. 'Intellectual Honesty' section title. |
| Day 22 | Gradio Demo | Build Gradio app: upload image → overlaid detection results. Test locally. |
| Day 23 | HuggingFace Spaces Deploy | Deploy Gradio demo to HuggingFace Spaces. Get public URL. Test on mobile. |
| Day 24 | Repository Cleanup | Remove all temp files and messy notebooks. Ensure commit history is clean. |
| Day 25 | Final README Polish | Proofread entire README. Ensure all links work. Add HuggingFace demo URL prominently. |
| Day 26 | Peer Review Day | Ask one person to read your README cold. Can they understand the project in 60 seconds? |
| Day 27 | Interview Prep | Practice your 90-second project pitch out loud. Prepare answers to the 5 hard questions below. |
| Day 28 | Release Tag | Tag release as v1.0. Pin repository on GitHub profile. Add to CV. |

# Section 7: Interview Preparation

These are the exact questions a technical interviewer will ask. Know these answers before your first interview.

Q1: What is SAHI and why did you use it?

Standard YOLO resizes the full drone image to 640px. A vehicle 50 meters away might be 30px originally — after resize it becomes 5px and disappears. SAHI slices the image into overlapping 640px tiles, runs inference on each at full resolution, then merges results with NMS. Small objects are never downscaled — they are always processed at their actual size. I saw a 15% mAP improvement over baseline on the VisDrone benchmark.

Q2: Why INT8 quantization? What do you lose?

INT8 quantization converts model weights from 32-bit floats to 8-bit integers. This reduces model size by 4x and improves inference speed by 3-4x. The accuracy cost is typically 1-2% mAP — acceptable for a monitoring system where speed matters more than catching every single object. I benchmarked FP32 vs INT8 explicitly and documented the trade-off in my comparison table.

Q3: What does your model get wrong? Where does it fail?

Three main failure cases: first, heavy occlusion — when vehicles overlap, the model merges them into one detection. Second, motion blur from fast-moving vehicles reduces confidence scores below the detection threshold. Third, extreme lighting contrast — vehicles in deep shadow at night are missed because the feature extractor loses spatial detail in low-contrast regions. I documented all three with example images in my analysis/ folder.

Q4: Why VisDrone? Why not just train on local Sri Lanka data?

VisDrone is a 10,000+ image benchmark specifically designed for the aerial small object detection problem. Building a comparable local dataset would require a drone, annotation tools, and weeks of data collection. VisDrone gave me a credible research-grade foundation. I then contextualized it for Sri Lanka by mapping the tricycle classes to three-wheelers and framing the deployment story around Colombo intersections.

Q5: How would you deploy this in production at a real intersection?

The ONNX INT8 model runs at 18ms per slice on CPU — fast enough for near real-time on edge hardware like a Jetson Nano attached to existing CCTV infrastructure. The FastAPI service is already containerized with Docker, so deployment is a single docker run command. For a production system I would add a message queue for frame buffering, persistent logging of detection events, and a dashboard showing congestion scores per intersection over time.

# Section 8: CV Line & Portfolio Presentation

## Exact CV Line

AeroVision LK ¦ YOLOv8 + SAHI + FastAPI ¦ GitHub + HuggingFace Spaces • Built an aerial small object detection system on the VisDrone benchmark (10,209 drone images, 540K+ annotations). • Implemented SAHI (Slicing Aided Hyper Inference), improving mAP@0.5 by 15%+ for sub-10px objects over YOLOv8 baseline. • Optimized deployment via INT8 quantization (ONNX), achieving <20ms latency — suitable for Jetson Nano edge deployment. • Contextualized for Sri Lanka urban traffic: mapped tricycle classes to three-wheelers for Colombo intersection monitoring. • Deployed FastAPI inference service with Docker and GitHub Actions CI. Live demo: [HuggingFace Spaces URL].

## What This CV Line Contains

| ATS Keywords | YOLOv8, SAHI, ONNX, INT8 Quantization, FastAPI, Docker, GitHub Actions, mAP, object detection, aerial imagery |
| --- | --- |
| Quantified Results | 15%+ mAP improvement, <20ms latency, 10,209 images, 540K annotations |
| Technical Depth | SAHI implementation, INT8 quantization, NMS, sliced inference |
| Deployment Signal | FastAPI + Docker + CI + live demo URL |
| Local Context | Sri Lanka, Colombo, three-wheelers, tuk-tuks — memorable to Sri Lankan recruiters |
| Business Story | Urban traffic monitoring — clear real-world application |

Final Word AeroVision LK is not just a YOLO project. It is a signal. It signals that you understand why standard approaches fail in the real world. It signals that you know how to fix them — with SAHI. It signals that you think about deployment — with quantization and Docker. It signals that you build for Sri Lanka — not just for tutorials. When you sit in front of an interviewer at WSO2 or Dialog Axiata and explain SAHI in 90 seconds with a live demo open on your laptop — you are not a student. You are an engineer.